## Slide 1
Issuer Opportunity Screener
Midterm check-in
João Pedro Ferreira Barbosa
July 21, 2026 · week 2 of 4
A screening framework that looks for corporate names whose spread over the Brazil benchmark makes an offshore note worth pitching to Brazilian investors.

## Slide 2
What I want from this conversation
Issuer Opportunity Screener · midterm check-in
Quick framing before anything else: this is not the final readout, it is a midterm alignment. I want to show you where things stand, sanity-check a few decisions while they are still cheap to change, and set up a faster feedback loop for the remaining weeks.
Report
Walk through what is built, what already works, and what the data looks like today.
Validate
Check the framework and criteria choices with you: the rule, the weights, the tolerances.
Unblock
Be transparent about where data access stands and the routes I am working around it.
Align
Agree on the next steps and on checking in more often, in smaller doses.

## Slide 3
Where the project stands
Issuer Opportunity Screener · midterm check-in
The groundwork phase is essentially done. The screener runs end to end today, with synthetic data standing in wherever live access is still pending.
125
names in the screening universe
100+
automated tests, runs on any machine
1
open blocker, and it is external
The four week plan
Week 1 · done
Week 2 · in progress
Week 3 · results
Week 4 · delivery
today

## Slide 4
How it is put together
Issuer Opportunity Screener · midterm check-in
One pipeline, five stages, each replaceable without touching the others. That is what lets me swap data sources while everything downstream stays identical.
Universe
125 names, add, quarantine, restore
Sources
BLP, BQuant, Hermes, fixture
Snapshots
versioned and append-only
Scoring
5 blocks, tiers A, B, C
Dashboard
screen, movers, reports
Every classification carries a plain-language rationale, and every number can be replicated on the terminal.

## Slide 5
Where data access stands
Issuer Opportunity Screener · midterm check-in
Four routes to the data, in different states. Whichever lands first feeds the exact same pipeline, so no work gets thrown away.
Bloomberg Desktop API
Bulk bond requests are gated behind a workflow review. I contacted our account manager and I am still waiting to hear back.
blocked
BQuant
The server-side bond screen is integrated and working. I still owe it a proper validation run on the Terminal.
validating
Hermes internal API
Found this week. Bonds already flow through the fetch endpoint, and I am talking to the owner about exposing CDS server side.
bonds live
Markit Partners
Access requested, for additional credit data to enrich the screen.
requested

## Slide 6
How the screening decides
Issuer Opportunity Screener · midterm check-in
The core rule reads in one line: a name is worth a look when it pays at least what Brazil pays. Names slightly inside Brazil survive only with a clearly stronger rating, which is how Hyundai at minus 18 bps and A minus stays in.
not viable
edge case
viable
-20 bps
0
What the composite score weighs
35
Spread
20
Credit
20
Liquidity
10
Equity
15
Recognition
The order mirrors what the desk cares about: carry first, then credit safety, tradability, the market's read, and how recognizable the name is to clients. Scores land in tiers: A is pitch ready, B is a watchlist, C is a pass.

## Slide 7
A few things I would like your read on
Issuer Opportunity Screener · midterm check-in
None of these block me, but your answers change what I build next.
Criteria
Does the 20 bps tolerance feel right? Should Sr Non-Preferred paper count as senior? Any currency preference beyond USD?
Universe file
I need internal ratings, ISINs for the Hermes route, and handle overrides for the non-US names.
Dashboard
Is any visualization or metric missing for how you would actually use this day to day?
Cadence
Would a short weekly check-in work for you, instead of one big handoff at the end?
One ask on the feedback itself: reactions to the framework and criteria move the project further than reactions to individual names.

## Slide 8
A challenge I want to bring: growing the universe
Issuer Opportunity Screener · midterm check-in
Today every name enters the universe by hand, one form at a time, and the list stays frozen until someone edits it. From a product point of view that bothers me: we only ever analyze the names we already knew about.
How it works today
A name is added by hand
one form per name
Static universe
the same 125 names until someone edits
What I would explore
Feeds
Hermes tape, index members, new issues
Auto pre-screen
spread vs Brazil, liquidity
Candidate inbox
ranked suggestions
Desk approves
the final say stays human
Hermes already returns the whole bond tape for any date. Diffing that tape against our universe gives machine-suggested candidates with spreads precomputed. Not manual, not brute force, and the desk keeps the last word.

## Slide 9
The same lens, applied elsewhere
Issuer Opportunity Screener · midterm check-in
This is where I think I add the most value: taking an engineering and product view of the desk's workflow and removing manual steps between a signal and a decision. Three places I would apply it next:
Built-in credit analysis
An automatic one-pager per name: balance sheet, leverage, covenants and news, assembled by the system so the analyst validates instead of gathering.
From screen to monitor
Scheduled snapshots plus alerts on viability flips and unusual moves, so the desk gets told instead of having to look.
A learning loop
Your feedback on names, plus backtests over the accumulated snapshots, becomes evidence to tune the score weights.

## Slide 10
Next steps, and how I would like to work
Issuer Opportunity Screener · midterm check-in
This week, Wed to Fri
Validate the Hermes route end to end and land the first complete snapshot of the full universe.
Week 3
Results pass: coverage, tier distribution, top names and movers. Plus your pass on the universe file.
Week 4
Categorized candidate lists, the final report, and the closing presentation with the code handover.
And instead of one big handoff at the end, I would rather do a short check-in each week, so we can course-correct while it is still cheap.
check-in
check-in
check-in
check-in